Minutes for

Meeting 37 (Q4, 2012)

Meeting Date: December 3, 2012

Meeting Time:  6:30 – 8:30 PM

| Name |  | E-mail Address | Phone |
| --- | --- | --- | --- |
|  | CM – Cathy Moortgat | Cmoortgat@gmail.com |  |
|  | JH – John Huang | Chuang2@cox.net |  |
|  | MP – Marc Price | Marcsprice@yahoo.com |  |
|  | SM – Sunil Monga | Sunil@infogateway.com |  |
|  | TR – Tom Roth-Roffy | Trothroffy@gmail.com |  |

Resolved Action Items:

| Responsibility | Discussion # | Description | Issued | Done |
| --- | --- | --- | --- | --- |
| ALL | 1.1 | N/A | 2Q2012 | 2Q2012 |

Open Action Items:

| Responsibility | Discussion # | Description | Issued | Due |
| --- | --- | --- | --- | --- |
| CM | 2.1 | Equity Homes has been dissolved. Bond release status remains a question, for roads, curbs, and trees. Alex and Cathy have identified a contact person with Fairfax County and a list of items to be finalized by the county before Bond is released. Cathy to re-make contact to find out the status on the bond release. Update 10/5/09 – Cathy provided the following update on her meeting with Mark Wells: - all the dead tree will be changed - a tree will be provided to the houses which doesn’t have a tree in front - all the breaks in concretes (in the walking paths in front of homes) will be fixed - there is a sewage line on our community entrance (from lee highway) - the “estates of Fairfax” sign should be placed 25 feet away from the light pole Update 3/7/2011 – Cathy confirmed with Mark Wells that the initial package has been resubmitted to VDOT (first one was lost). Second package is ready to go as soon as first package is approved. Once the second package is approved, fees are paid to VDOT which go into the VDOT funds and they will pick up responsibility for maintenance of roads. Fairfax County will only do landscape inspection within a certain number of days of final approval so this will occur later. Resolution is now expected late in 2012. Update 9/12/12 – Cathy reconfirmed that Bond Release is anticipated around the close of the year, to be determined by the county pursuant to resolution of issues such as storm drainage and final removal of dead trees. Update 12/3/12– Cathy will check and provide update. | 12/01/08 | 4Q2012 |

New Agenda Items:

| Responsibility | Discussion # | Description | Issued | Due |
| --- | --- | --- | --- | --- |
| ALL | 3.1 | Elections for Board Officers Update 12/3/12 – All the officers were unanimously re-elected. | 9/9/12 | 12/3/12 |
| ALL | 3.2 | Discuss and approve 2013 Budget Update 12/3/12 – Tom provided update on 2013 budget. The website proposed amount was reduced to $11. The board decided to look for a new management company in 2nd quarter of 2013. The board decided to reduce the proposed amount for Architect and Engineering Services to $1000 from $2000 ( proposed by SFMC). Replacement Reserve was made $2000 instead of $217. The board approved a motion that in the future all the pipestem assessment income and pipestem expenses will be tracked separately from the main budget income and expenses. On an annual basis, any pipestem snow removal or pipestem maintenance surplus funds (or deficits) will be transferred to (or from) the pipestem operating reserve. The board has requested that our management company (SFMC) handle that the pipestem funds in this manner. Homeowners duuse will assessed quarterly at $197 per home with an additional fee of $98 for pipestem homes. The board agreed that a new reserve study will be prepared during the upcoming budget year and that funds have been allocated for this purpose. | 11/1/12 | 12/3/12 |
| ALL | 3.3 | Approve 2013 Landscaping, Snow and Management fee increases Update 12/3/12 – The board approved the Landscaping, Snow and Management fee increases and Tom will sign the contracts. | 11/1/12 | 12/3/12 |
| ALL | 3.4 | Neighborhood Watch update Update 12/3/12 – Officer Twombly delivered one sign and we are still waiting for the 2nd sign. John will follow up. | 12/3/12 | 12/3/12 |
| ALL | 3.5 | Schedule next Quarterly Meeting (March 4, 2013?) Update 12/3/12 – The next meeting will be on March 4, 2013. | 12/3/12 | 12/3/12 |
| ALL | 3.6 | Walkons Update 12/3/12 – The Auditor recommended to meet insurance agent annually. Tom will follow up the insurance policies with SFMC. | 12/3/12 | 12/3/12 |