Minutes for

Meeting 42 (Q4, 2013)

Meeting Date: November 25, 2013

Meeting Time:  6:30 – 8:30 PM

| Name |  | E-mail Address | Phone |
| --- | --- | --- | --- |
| * | CM – Cathy Moortgat | Cmoortgat@gmail.com |  |
| * | JH – John Huang | Chuang2@cox.net |  |
| * | MP – Marc Price | Marcsprice@yahoo.com |  |
|  | SM – Sunil Monga | Sunil@infogateway.com |  |
| * | TR – Tom Roth-Roffy | Trothroffy@gmail.com |  |

Resolved Action Items:

| Responsibility | Discussion # | Description | Issued | Done |
| --- | --- | --- | --- | --- |
| ALL | 1.1 | Schedule Summer Community Meeting (and ice cream social) The Annual Community meeting was held with elections. Two board members reelected. | 4/15/13 | 8/24/13 |
| TR/ALL | 1.2 | Discuss ARB activities and need for new ARB community walkthrough. Update 4/15/13 – The board has requested ARB to do the yearly walkthrough. Board of Directors to review and instruct SFMC to send letters for major violations. Update 6/3/3013 – List of issues provided to SFMC and letters were sent to homes out of compliance with neighborhood guidelines. | 4/15/13 | 6/3/13 |

Open Action Items:

| Responsibility | Discussion # | Description | Issued | Due |
| --- | --- | --- | --- | --- |
| CM | 2.1 | Equity Homes has been dissolved. Bond release status remains a question, for roads, curbs, and trees. Alex and Cathy have identified a contact person with Fairfax County and a list of items to be finalized by the county before Bond is released. Cathy to re-make contact to find out the status on the bond release. Update as of 4/15/13 – Resolution is expected in 2013. Additional dead trees have been found in the common areas. Cathy to provide an update in Q2. Update as of 6/3/2013 – Spoke with Chris Butkus. He has walk-thru with county this week. Has a few items on VDOT and expects final VDOT inspection in a couple months. After that, takes approx 3 months for Board of Supervisors to approve. He is willing to walk common area if we have concerns to show him. Update 11/25/13 – There is no update from Cathy. Tom mentioned about the dead trees in the common area. Cathy to provide an update in Q1. | 12/01/08 | 4Q2013 |
| JH | 2.2 | Neighborhood Watch update. Update 4/15/13 – There is no update on the Neighborhood Watch signs. John will seek an update and report current status. Update 6/3/2013 – Officer indicates he will get us the other sign as soon as he gets one. Update 11/25/13 – John contacted VDOT about the guidelines for locating/installing Neighborhood Watch signs. VDOT said they can’t comment because our community is still not off the bond. The board decided to address the issue after our community gets off the bond. | 4/15/13 | 4Q2013 |

New Agenda Items:

| Responsibility | Discussion # | Description | Issued | Due |
| --- | --- | --- | --- | --- |
| ALL | 3.1 | Update from the Treasurer Update 11/25/13 – Tom provided the update on the budget. The projected 2013 expenses are approximately $2,300 less than the adopted budget. Tom to coordinate with the management company regarding the allocation of reserves contributions. | 11/25/13 | 11/25/13 |
| TR | 3.2 | Review and discuss 2014 budget Update 11/25/13 – The board went over the proposed 2014 budget line by line, and approved it. Homeowner’s dues in 2014 will remain the same as those in 2013. | 11/25/13 | 11/25/13 |
| ALL | 3.3 | Schedule Q1 Board Meeting. Propose March 3, 2014 Update 11/25/13 – The next meeting will be on March 3, 2014. | 11/25/13 | 11/25/13 |